Task	Earliest Start	Length	Type	Dependent on...
A	Week 0	1 Week and 3 days	Sequential
B	Week 0	1 Week and 2 days	Parallel
C	Week 1	1 Week and 4 days	Sequential	A
D	Week 3	2 Weeks	Sequential	C
E	Week 3	2 Weeks	Sequential	C
F	Week 1	1 Week and 4 days	Parallel	B, I
G	Week 1	1 Week and 4 days	Parallel	B, I
H	Week 3	2 Weeks	Sequential	C
I	Week 0	1 Week and 2 days	Parallel
J	Week 3	2 Weeks	Sequential	C
K	Week 3	2 Weeks	Sequential	C
L (First Full Integration)	Week 5	2 Weeks	Sequential	F, G, H, J, K, D, E
M (Final Integration)	Week 7	2 Weeks	Sequential	L

Table 1: Task Table for MyRamdam